PAWTRACK

Consolidated Branch QA Report

Scope: all implementation branches available on 18 August 2026

| Assessment item | Result |
| --- | --- |
| Repository reviewed | Sankarsh369/Paw_Track |
| Branches reviewed | dev, Sankarsha_IN26011645 and Akash-IN26011098 |
| Test date | 18 August 2026 |
| Overall integration decision | NOT READY FOR FUNCTIONAL/UAT TESTING |

1. Executive summary

The repository contains early backend work split across branches, not a complete PawTrack application. The dev branch has Sankarsha's authentication and Branch foundation. Akash's branch separately contains Animal and Medical controllers, DTOs, entities and services. The two sets of work have not yet been integrated into one runnable build.

Functional execution could not begin because the runnable project targets .NET 10 but the available test environment has .NET 7. The configured database is Windows LocalDB, which is not available on the macOS test environment. These are release-blocking setup issues.

2. Branch-by-branch status

| Branch | What is present | QA result |
| --- | --- | --- |
| dev | Auth, User/Branch models, EF Core DbContext, initial migration, registration/login, branch GET/POST. | Partial foundation; no Animal/Medical code merged; cannot build/run in current environment. |
| Sankarsha_IN26011645 | Same Auth and Branch implementation as dev. | Already merged to dev; source-level diff from dev is empty, so no additional features to test. |
| Akash-IN26011098 | Animal and Medical entities, DTOs, services and protected controllers. | Incomplete standalone module: no project file, startup, DbContext, migration, auth model or service registration in this branch. |
| Default branch (Anshu_IN26011396) | No application source files. | Not a deployable or testable release branch. |

3. Test scope and evidence

| Test activity | Outcome | Evidence / note |
| --- | --- | --- |
| Repository and branch inspection | Pass | All visible implementation branches reviewed; dev and Sankarsha are equivalent source-wise. |
| Static implementation review | Pass | Controllers, entities, DTOs, services, DbContext, migration, configuration and project files reviewed. |
| Build verification | Blocked | dotnet build returned NETSDK1045: installed SDK does not support target net10.0. |
| API smoke test | Blocked | Application could not be started; database also points to Windows-only LocalDB. |
| Automated test execution | Not executed | No unit/integration test project or test files found. |
| Frontend / usability testing | Blocked | No frontend/client project was found in the dev branch. |

4. What is built across the branches

| Area | Status | Current implementation |
| --- | --- | --- |
| API foundation (dev/Sankarsha) | Implemented | Program setup with controllers, Swagger/OpenAPI in Development, JWT authentication services and EF Core SQL Server provider. |
| User model and roles (dev/Sankarsha) | Partial | User has name, email, password hash, role and optional BranchId. Roles exist: OrgAdmin, BranchAdmin, RescueStaff, Veterinarian and Adopter. |
| Registration/login (dev/Sankarsha) | Partial | POST /api/Auth/register and POST /api/Auth/login exist; password uses BCrypt and login returns a JWT. |
| Branch data/endpoints (dev/Sankarsha) | Partial | Branch has name, region/city, address, optional phone; GET and POST endpoints exist. |
| Animal module (Akash) | Partial | Animal entity, DTOs, CRUD service and authorized GET/POST/PUT/DELETE controller exist, but are not integrated into dev. |
| Medical module (Akash) | Partial | MedicalRecord entity, DTOs, service and authorized GET/POST/DELETE controller exist, but are not integrated into dev. |
| Database migration | Partial | dev migration creates only Branches and Users. Akash's Animal, Category and MedicalRecord tables have no migration. |

5. Requirements coverage

| Requirement module | Status | QA assessment |
| --- | --- | --- |
| Branch management | Partial | Basic create/list endpoints exist, but no update/delete, validation, filtering or Org Admin authorization. |
| Authentication and role access | Partial | Register/login and role values exist, but endpoints are not protected and role/branch permissions are not enforced. |
| Animal management | Partial | Implemented only in Akash's unmerged branch. Missing BranchId, migration, integration, branch filtering and runtime verification. |
| Medical management | Partial | Implemented only in Akash's unmerged branch. Missing migration, integration, branch scoping and runtime verification. |
| Behaviour assessment | Not built | No BehaviorRecord implementation in dev. |
| Visit slots and booking | Not built | No VisitSlot or VisitBooking implementation in dev. |
| Adoption applications and approvals | Not built | No AdoptionApplication, Adoption workflow or status transitions in dev. |
| Payment and donations | Not built | No payment gateway abstraction, checkout, webhook or Payment entity in dev. |
| Post-adoption follow-up | Not built | No FollowUp entity, scheduling or endpoints in dev. |
| AI description generation/chatbot | Not built | No AI orchestration, approval gate, chatbot or message logging in dev. |
| Reports and cross-branch dashboard | Not built | No reporting endpoints, dashboard implementation or aggregation logic found. |
| Frontend / responsive UI | Not built | No frontend project or UI assets found in dev. |

6. Confirmed defects and integration blockers

| ID | Severity | Finding | Impact / required action |
| --- | --- | --- | --- |
| QA-01 | Blocker | No branch contains the complete integrated application. Akash's Animal/Medical work is not merged into dev. | Merge with complete DbContext, DI registration, migration and runtime validation before UAT. |
| QA-02 | Blocker | Akash branch is not standalone: it lacks project/startup, DbContext, auth/User dependencies, migrations and service registration. | Use dev as the base and integrate Akash's code with all required infrastructure changes. |
| QA-03 | Blocker | Project targets net10.0 but the available environment has .NET SDK 7.0. Build fails with NETSDK1045. | Install/use .NET 10 SDK in CI and developer setup, then rerun build and API smoke tests. |
| QA-04 | Blocker | Default connection string uses (localdb)\MSSQLLocalDB, a Windows LocalDB configuration. | Provide a reachable SQL Server instance/container and environment-specific secrets/configuration. |
| QA-05 | Critical | Branch GET and POST endpoints have no [Authorize] attribute or role checks. | Require authentication and restrict branch creation/listing to the correct organization roles. |
| QA-06 | Critical | Akash Animal and Medical services have no BranchId filtering. Animal also has no BranchId field despite the multi-branch requirement. | Add BranchId to Animal, enforce caller scope in every query/write, and test cross-branch access denial. |
| QA-07 | High | JWT signing key is hard-coded in appsettings.json and checked into the repository. | Remove it from source control, rotate it, and load it from secure environment/secret storage. |
| QA-08 | High | Animal creation/update parses Gender and Status strings with Enum.Parse; invalid values can cause an unhandled server error. CategoryId validation also allows 0. | Use enum-bound request types or explicit validation and return a 400 response for invalid input. |
| QA-09 | High | No automated test project or API integration tests were found. | Add unit and integration tests for authentication, authorization, validation, branch isolation and workflow rules. |
| QA-10 | Medium | IDE and generated build files (.vs, bin, obj) are committed. | Add .gitignore and remove generated artifacts from version control. |

7. Recommended next steps before UAT

1. Create an integration branch from dev, merge Akash's Animal/Medical work, and resolve the missing DbContext, DI registration, database migration and model relationships.

2. Make the project runnable: install .NET 10, supply a SQL Server test database, place secrets outside source control, and document startup commands.

3. Complete and test authorization first: protect every endpoint and enforce Org Admin versus branch-scoped access in the service layer.

4. Add BranchId to Animal and verify that Animal, Medical and future modules cannot read or modify another branch's records.

5. Implement the remaining lifecycle in priority order: Behaviour, Visit Booking, Adoption Approval, Payment/Donation, Follow-up, then Reporting and AI features.

6. Add a frontend or a documented API collection, seed data, role-specific test accounts, and automated tests before formal UAT.

7. Re-run this QA report after a runnable integrated build is provided; then execute end-to-end role, validation, security, concurrency and cross-branch test cases.

8. QA conclusion

The branches show useful early progress: Sankarsha completed the Auth/Branch foundation and Akash completed a substantial Animal/Medical module. However, they are not yet combined into a runnable application, and important multi-branch security and database work remains. The project is therefore not ready for functional UAT, integration testing or deployment. The immediate QA gate is a runnable integrated .NET 10 build connected to a safe test database; after that, end-to-end testing can begin.