PAWTRACK

Current Build QA Status Report

Scope: repository implementation available on 18 August 2026

| Assessment item | Result |
| --- | --- |
| Repository reviewed | Sankarsh369/Paw_Track |
| Testing target | origin/dev at commit ef85ee7 (default branch contains no application code) |
| Test date | 18 August 2026 |
| Overall release decision | NOT READY FOR FUNCTIONAL/UAT TESTING |

1. Executive summary

The current implementation is an early backend foundation, not a complete PawTrack application. The dev branch contains authentication, a Branch model, a User model, an EF Core database context, an initial SQL Server migration, and two branch endpoints. No frontend, test suite, or business modules for the rescue-to-adoption lifecycle were found.

Functional execution could not begin because the project targets .NET 10 but the available test environment has .NET 7. The configured database is Windows LocalDB, which is not available on the macOS test environment. These are release-blocking setup issues.

2. Test scope and evidence

| Test activity | Outcome | Evidence / note |
| --- | --- | --- |
| Repository and branch inspection | Pass | Default branch is empty; dev contains the only current API implementation. |
| Static implementation review | Pass | Controllers, models, DbContext, migration, configuration and project file reviewed. |
| Build verification | Blocked | dotnet build returned NETSDK1045: installed SDK does not support target net10.0. |
| API smoke test | Blocked | Application could not be started; database also points to Windows-only LocalDB. |
| Automated test execution | Not executed | No unit/integration test project or test files found. |
| Frontend / usability testing | Blocked | No frontend/client project was found in the dev branch. |

3. What is built now

| Area | Status | Current implementation |
| --- | --- | --- |
| ASP.NET Core API setup | Implemented | Program setup with controllers, Swagger/OpenAPI in Development, JWT authentication services and EF Core SQL Server provider. |
| User model and roles | Partial | User has name, email, password hash, role and optional BranchId. Roles exist: OrgAdmin, BranchAdmin, RescueStaff, Veterinarian and Adopter. |
| Registration and login endpoints | Partial | POST /api/Auth/register and POST /api/Auth/login exist; password uses BCrypt and login returns a JWT. |
| Branch data model | Partial | Branch has name, region/city, address, optional phone and user relationship. |
| Branch endpoints | Partial | GET /api/Branch and POST /api/Branch exist. |
| Database migration | Partial | Initial migration creates only Branches and Users tables, including unique email index. |

4. Requirements coverage

| Requirement module | Status | QA assessment |
| --- | --- | --- |
| Branch management | Partial | Basic create/list endpoints exist, but no update/delete, validation, filtering or Org Admin authorization. |
| Authentication and role access | Partial | Register/login and role values exist, but endpoints are not protected and role/branch permissions are not enforced. |
| Animal management | Not built | No Animal entity, migration, controller, service or endpoints in dev. |
| Medical management | Not built | No MedicalRecord implementation in dev. |
| Behaviour assessment | Not built | No BehaviorRecord implementation in dev. |
| Visit slots and booking | Not built | No VisitSlot or VisitBooking implementation in dev. |
| Adoption applications and approvals | Not built | No AdoptionApplication, Adoption workflow or status transitions in dev. |
| Payment and donations | Not built | No payment gateway abstraction, checkout, webhook or Payment entity in dev. |
| Post-adoption follow-up | Not built | No FollowUp entity, scheduling or endpoints in dev. |
| AI description generation/chatbot | Not built | No AI orchestration, approval gate, chatbot or message logging in dev. |
| Reports and cross-branch dashboard | Not built | No reporting endpoints, dashboard implementation or aggregation logic found. |
| Frontend / responsive UI | Not built | No frontend project or UI assets found in dev. |

5. Confirmed defects and release blockers

| ID | Severity | Finding | Impact / required action |
| --- | --- | --- | --- |
| QA-01 | Blocker | Default branch has no application code; it contains only the supplied design documents. | Merge/rebase the intended build into the default release branch, or document dev as the deployment branch. |
| QA-02 | Blocker | Project targets net10.0 but the available environment has .NET SDK 7.0. Build fails with NETSDK1045. | Install/use .NET 10 SDK in CI and developer setup, then rerun build and API smoke tests. |
| QA-03 | Blocker | Default connection string uses (localdb)\MSSQLLocalDB, a Windows LocalDB configuration. | Provide a reachable SQL Server instance/container and environment-specific secrets/configuration. |
| QA-04 | Critical | Branch GET and POST endpoints have no [Authorize] attribute or role checks. | Require authentication and restrict branch creation/listing to the correct organization roles. |
| QA-05 | High | JWT signing key is hard-coded in appsettings.json and checked into the repository. | Remove it from source control, rotate it, and load it from secure environment/secret storage. |
| QA-06 | High | Branch creation accepts the model directly with no explicit required-field validation or role/branch scoping. | Use request DTOs, validation rules, and service-level authorization/scoping. |
| QA-07 | High | No automated test project or API integration tests were found. | Add unit and integration tests for authentication, authorization, validation, branch isolation and workflow rules. |
| QA-08 | Medium | IDE and generated build files (.vs, bin, obj) are committed. | Add .gitignore and remove generated artifacts from version control. |

6. Recommended next steps before UAT

1. Define the release branch and merge the intended implementation into it.

2. Make the project runnable: install .NET 10, supply a SQL Server test database, place secrets outside source control, and document startup commands.

3. Complete and test authorization first: protect every endpoint and enforce Org Admin versus branch-scoped access in the service layer.

4. Implement the core lifecycle in priority order: Animal, Medical, Behaviour, Visit Booking, Adoption Approval, Payment/Donation, Follow-up, then Reporting and AI features.

5. Add a frontend or a documented API collection, seed data, role-specific test accounts, and automated tests before formal UAT.

6. Re-run this QA report after a runnable build is provided; then execute end-to-end role, validation, security, concurrency and cross-branch test cases.

7. QA conclusion

The current build should be treated as a development foundation only. It is not ready for demonstration as the full PawTrack solution, functional UAT, security testing, integration testing or deployment. The immediate QA gate is to provide a runnable .NET 10 build connected to a safe test database, with the intended source branch identified. Once that is available, the next QA cycle can validate the implemented modules against the approved requirements and acceptance criteria.