PAWTRACK

Individual Contribution & Repository Status Report

Scope: dev branch, full commit history, source review and build verification as of 20 August 2026

| Assessment item | Result |
| --- | --- |
| Repository reviewed | Sankarsh369/Paw_Track |
| Branch reviewed | dev (all branches are now merged into it) |
| Contributors identified | Sankarsh (foundation + integrator), Akash Palsapure (Animal/Medical), Anshu (no app code) |
| Test date | 20 August 2026 |
| Overall decision | STILL NOT READY FOR FUNCTIONAL / UAT TESTING |

1. Purpose and method

This report identifies what each contributor has committed to the dev branch, what is now working as a result, and what is still left to push before the repository is a runnable, testable application. It updates the 18 August 2026 Consolidated Branch QA Report: since then, the Animal/Medical branch was actually merged into dev and a follow-up fix commit was pushed.

Method: full commit history reviewed by author on dev (git log, git show), source files read directly, and a build re-attempted against the available .NET 7 SDK to confirm which blockers are still live.

2. What changed since the 18 August report

| Item | 18 Aug report said | Now |
| --- | --- | --- |
| Akash's Animal/Medical code | Not merged into dev; not standalone | Merged into dev on 20 Aug (PR #2) and wired up: DbContext, DI, controllers, migration all present |
| Animal.BranchId | Missing despite multi-branch requirement | Present, required, with FK to Branch - fixed in commit 4b8697d |
| Animal/Medical controllers | N/A, not merged | Now have [Authorize] with role restrictions on write actions |
| Design docs in repo | Present | Removed from the repo in the same fix commit |

3. Sankarsh (Sankarsh369 / S Sankarsha - same account)

Branch: dev, plus his own Sankarsha_IN26011645 (merged, identical to dev). Role observed: foundation owner and integrator.

| Date | Commit | What it did |
| --- | --- | --- |
| 15 Aug | 27e9729 | [branch-auth] Added Branch and User entities, EF Core DbContext, initial migration, and Auth endpoints (register/login) with BCrypt hashing and JWT issuance. |
| 18 Aug | ef85ee7 | Merged own Sankarsha_IN26011645 branch into dev (PR #1) - consolidation only, no new functional code. |
| 20 Aug | b5e9351 / d8ee282 | Merged Akash's Animal/Medical branch into dev (PR #2). |
| 20 Aug | 4b8697d | Fix commit: corrected Animal.BranchId, fixed folder casing (models to Models, DTO to DTOs), fixed DTO namespaces, registered IAnimalService/IMedicalService in DI, added the AddAnimalMedical migration. Message says "tested working." |

Left out / still owed by Sankarsh:

BranchController has no [Authorize] at all - branch list/create is open to any caller, authenticated or not.

No branch-scope filtering anywhere: a logged-in BranchAdmin or RescueStaff can list every animal/medical record across every branch via GET, not just their own branch's.

JWT signing key is still a literal placeholder string in appsettings.json, committed to the repo, instead of coming from user-secrets/environment/Key Vault.

Project still targets net10.0; no .NET 10 SDK, container, or documented install step has been provided for testers.

Connection string is still Windows LocalDB only - no SQL Server container or cross-platform config supplied.

Repository still has no .gitignore: .vs/, bin/, and obj/ (including compiled DLLs) are committed and were pushed again in the fix commit.

Duplicate, orphaned copies of Controllers/, DTO/Medical/, and Services/ now sit at the repository root, outside PawTrack.Api/ - leftover merge debris that should be deleted.

4. Akash Palsapure (branch: Akash-IN26011098)

Role observed: built the Animal and Medical module end-to-end on his own branch in 28 small incremental commits on 16 Aug, later merged in by Sankarsh.

| Layer | What Akash built |
| --- | --- |
| Models | Animal, Category, MedicalRecord entities with enums (AnimalStatus, Gender). |
| DTOs | AnimalDto, CreateAnimalDto, UpdateAnimalDto, MedicalRecordDto, CreateMedicalRecordDto. |
| Services | IAnimalService/AnimalService and IMedicalService/MedicalService with full CRUD logic. |
| Controllers | AnimalController (GET/GET-by-id/POST/PUT/DELETE) and MedicalController (GET/GET-by-animal/POST/DELETE), both with role-based [Authorize] on write actions. |

Left out / still owed by Akash:

Create/Update still call Enum.Parse(dto.Gender) and Enum.Parse(dto.Status) directly on raw strings - an invalid value throws an unhandled 500 instead of returning a 400. Flagged in the last report; unchanged.

GetAll/GetById on both services return data with no branch scoping or pagination - fine for a demo, not for multi-branch access control.

Behaviour assessment module (BehaviorRecord) - not started.

No unit tests were added for AnimalService/MedicalService validation logic.

Commit history is 28 very granular WIP commits including several placeholder "Create temp" / "Delete temp" commits - harmless functionally, but worth squashing before this is presented as finished work.

5. Anshu (anshulamba1105)

Branch: default branch (Anshu_IN26011396). One commit, 12 Aug - contains no application source, only an initial upload. Not a deployable or testable branch. No functional work to report, and nothing further is owed here unless a module has been assigned that has not yet been pushed.

6. Modules with no owner and no code yet

Confirmed absent from the repository by file search - not in progress anywhere:

Behaviour assessment

Visit slots and booking

Adoption application and approval workflow

Payment / donation processing

Post-adoption follow-up

AI description generation and chatbot

Reports and cross-branch dashboard

Frontend / any UI

7. Build verification (repeated from 18 Aug - still blocked)

dotnet build was re-run against the current dev branch on this test environment (.NET SDK 7.0.304):

NETSDK1045: The current .NET SDK does not support targeting .NET 10.0.

Same blocker as 18 August, unchanged by the merge. Functional/API testing still cannot begin in this environment.

8. Defect list - status against the 18 Aug report

| ID | Finding | Status now |
| --- | --- | --- |
| QA-01 | Akash's work not merged into dev | FIXED - merged 20 Aug |
| QA-02 | Akash branch not standalone (no DbContext/DI/migration) | FIXED - resolved in the integration fix commit |
| QA-03 | .NET 10 target vs .NET 7 SDK in test environment | OPEN - confirmed by re-run build |
| QA-04 | Windows LocalDB connection string | OPEN - unchanged |
| QA-05 | Branch endpoints have no auth/role checks | OPEN - Animal/Medical got [Authorize], Branch did not |
| QA-06 | No BranchId on Animal; no branch-scope filtering | PARTIALLY FIXED - BranchId now enforced on writes; reads still cross-branch |
| QA-07 | JWT signing key hard-coded in appsettings.json | OPEN - still a literal string in source control |
| QA-08 | Enum.Parse on raw input causes unhandled 500s | OPEN - unchanged |
| QA-09 | No automated tests | OPEN - unchanged |
| QA-10 | .vs/bin/obj committed, no .gitignore | OPEN - worse, more artifacts committed in the latest push |

New since 18 Aug - NEW-01: duplicate/orphaned Controllers, DTO, and Services folders now exist at the repository root, left over from the merge. They sit outside the compiled project so they do not break the build, but they are dead, confusing duplicates of the real files under PawTrack.Api/ and should be deleted.

9. What has to happen to make the repo runnable

Sankarsh: install/target a .NET SDK the test environment actually has (or get .NET 10 installed for testers), and document the exact run command.

Sankarsh: replace the LocalDB connection string with a cross-platform SQL Server connection, and move the JWT key out of appsettings.json into an environment variable or user-secrets.

Sankarsh: add [Authorize] and Org Admin restriction to BranchController; add branch-scope filtering to every read query in AnimalService/MedicalService so non-Org-Admin roles only see their own branch's data.

Sankarsh: add a .gitignore for bin/, obj/, and .vs/, and remove the already-committed build artifacts and duplicate root-level Controllers/DTO/Services folders from the repo.

Akash: replace Enum.Parse with validated enum binding or explicit checks that return 400 on bad Gender/Status values.

Whoever owns each remaining module: Behaviour, Visit Booking, Adoption, Payment/Donation, Follow-up, Reports, AI/chatbot, and the frontend all still need an owner and have not been started.

Add a test project (unit tests for services, integration tests for auth/branch isolation) before this goes to UAT.

10. Conclusion

Real progress happened between the two reports: Akash's Animal/Medical module is no longer sitting unmerged on a side branch - it is integrated into dev, wired through DI, and has a migration. That is genuine, working progress from both Sankarsh and Akash.

What is still missing is the same set of cross-cutting issues flagged before: the project cannot be built in this test environment, the database configuration is Windows-only, authorization is inconsistently applied (Branch endpoints are still wide open), and branch-level data isolation - the core multi-tenant requirement - is only enforced on writes, not reads. None of the eight remaining business modules (Behaviour through Frontend) have any code yet.

Overall status: still NOT READY for functional UAT. The next concrete gate is the same as before - a runnable build on a supported SDK against a reachable database - plus closing QA-05 through QA-10 above.